**Meeting Time:**

* Full team meeting: M/W 2:30 - 3:30 pm
  + We will meet tomorrow 8/25

**Notes**

* Art’s added requirement to have parts snap together so middle schoolers can make it
  + Probably not sturdy enough
* Paper securement
  + Two fixed walls as a reference point or lines
  + Magnets would probably be the easiest

**Action Items:**

* Email P.I. Engineering to determine if they will accept our tax exempt for - **Allison**
* Switch from tub to rolling cart - **Allison**
* Email Chris Fisher about reserving a table M/W 2:30 pm - 5 pm - **Andrew**
* See if different magnets can hold paper - **John**
  + Look/bring different magnets - **All**
* Power review, make a schematic - **Allison**
  + Determine what should be ordered
* Review BOM - **Everyone**
* Email Karen about restrictions to visit, and availability for meeting - **Dylan**
* Work on model
  + How paper will be held
    - clip/clamp will need time to design if not already made
  + Design mounting parts and how parts will connect for
  + How electronics will connect and where they will connect

**Wednesday Meeting:**

* Review risks
* Determine schedule for the fall